 

# Project: Resume Screening Project

## Project Overview:

## The Resume Screening Project aims to develop a machine learning model that automates the process of screening resumes for job applications. By leveraging Natural Language Processing (NLP) and artificial intelligence, this system will help recruiters efficiently identify suitable candidates based on predefined criteria.

## Milestone 1: Data Collection, Exploration, and Preprocessing Objectives:

## Collect and preprocess resume datasets for analysis and model training.

## Perform Exploratory Data Analysis (EDA) to understand dataset structure.

## Tasks:

1. **Data Collection:**
   * Acquire resume datasets from sources such as Kaggle, LinkedIn, or company HR databases.
   * Collect job descriptions to train the model for matching candidates.
2. **Data Exploration:**
   * Perform Exploratory Data Analysis (EDA) to identify key trends in resume structures.
   * Identify missing values, duplicate resumes, and formatting inconsistencies.
3. **Preprocessing & Feature Engineering:**
   * Convert resumes to structured data using Optical Character Recognition (OCR) for PDF/DOCX formats.
   * Apply text preprocessing techniques like tokenization, stemming, lemmatization, and Named Entity Recognition (NER) for extracting key details such as education, skills, and experience.

## Deliverables:

* **EDA Report:** Summary of data insights, trends, and preprocessing steps.
* **Cleaned Dataset:** Ready-to-use dataset for machine learning model training.
* **Data Visualizations:** Graphs and heatmaps showcasing resume patterns.

pg. 1 AI & Data Science Track – Round 2





**Milestone 2: Advanced Data Analysis and Feature Engineering**

**Objectives:**

* Identify key features that improve resume-job matching accuracy.
* Enhance the dataset with additional features for improved predictions.

**Tasks:**

1. **Feature Engineering:**
   * Develop keyword-based and semantic matching techniques for better resume-job fit.
   * Use TF-IDF, word embeddings (Word2Vec, BERT) for vectorizing resumes.
   * Create custom scoring metrics for ranking candidates.
2. **Data Visualization & Analysis:**
   * Generate heatmaps, histograms, and correlation matrices to highlight key resume attributes.
   * Perform bias analysis to ensure fairness in the selection process.

**Deliverables:**

* **Feature Engineering Report:** Details of newly engineered features and their impact.
* **Bias Analysis Report:** Summary of fairness assessments and mitigation strategies.
* **Advanced Data Visualizations:** Interactive charts illustrating key insights.

**Milestone 3**: **Machine Learning Model Development and Optimization**

**Objectives:**

* Train and optimize machine learning models for resume screening.
* Evaluate model accuracy and ensure effective candidate ranking.

**Tasks:**

## Model Selection & Training:

* Train various models such as Logistic Regression, Random Forest, and Support Vector Machines (SVM).
* Implement deep learning models (BERT, Transformers) for advanced NLP processing.
* Train models using labeled resume-job description pairs.

1. **Model Evaluation:**
   * Evaluate models using precision, recall, F1-score, and ROC-AUC.
   * Compare multiple models and select the best-performing one.

pg. 2 AI & Data Science Track – Round 2



## 

## Model Comparison:

* Compare multiple models using evaluation metrics and select the best-performing model for deployment.

**Deliverables:**

* **Model Performance Report:** Comparison of different models and their accuracy.
* **Optimized Machine Learning Model:** The best-performing model ready for deployment.
* **Evaluation Metrics & Analysis:** Summary of precision, recall, and overall effectiveness.

**Milestone 4: Deployment & Monitoring**

**Objectives:**

* Deploy the resume screening model and integrate it with HR systems.
* Establish monitoring mechanisms for performance tracking.

**Tasks:**

1. **Deployment:**
   * Develop a web-based dashboard for recruiters to review shortlisted candidates.
   * Deploy an API for integration with existing HR software.
2. **Monitoring & Maintenance:**
   * Implement logging and tracking of screening decisions.
   * Monitor performance metrics and refine model behavior based on feedback.
   * Establish an automated retraining mechanism for continuous improvement.

**Deliverables:**

* **Deployed Resume Screening System:** Web-based or API-integrated solution.
* **Monitoring Dashboard:** Real-time tracking of model performance and recruiter feedback.
* **Model Retraining Strategy:** Plan for periodic updates and improvements.

**Milestone 5: Final Documentation and Presentation**

**Objectives:**

* Document the entire project workflow and key findings.
* Present the results to stakeholders with a live demonstration.

pg. 3 AI & Data Science Track – Round 2





**Tasks:**

1. **Final Report:**
   * Summarize the project from data collection to deployment.
   * Highlight challenges faced and solutions implemented.
   * Discuss business implications and benefits of the resume screening system.
2. **Final Presentation:**
   * Create a structured presentation for stakeholders.
   * Demonstrate the deployed model with a live use case.

**Deliverables:**

* **Final Project Report:** Comprehensive documentation of project outcomes.
* **Stakeholder Presentation:** Slide deck explaining methodology, results, and business impact.

**Final Milestones Summary:**

|  |  |
| --- | --- |
| **Milestone** | **Key Deliverables** |
| 1. **Data Collection, Exploration & Preprocessing** | EDA Report, Interactive Visualizations, Cleaned Dataset |
| 2. **Advanced Data Analysis, Visualization & Feature Engineering** | Data Analysis Report, Enhanced Visualizations, Feature Engineering Summary |
| 3. **Model Development & Optimization** | Model Evaluation Report, Model Code, Final Model |
| 4. **Deployment & Monitoring** | Deployed Resume Screening System, Monitoring Dashboard, |
| 5. **Final Documentation & Presentation** | Final Project Report, Final Presentation |

**Conclusion**

The **Resume Screening Project** streamlines the recruitment process by automating candidate evaluation using AI. By leveraging machine learning and NLP, the system enhances recruiter efficiency, reduces bias, and improves job-resume matching accuracy. Future enhancements will focus on real-time feedback integration, multi-language support, and explainable AI (XAI) for transparency.

pg. 4 AI & Data Science Track – Round 2